Solar EPC ERP System

Lead-to-Commissioning Workflow — Statement of Work

Prepared: July 22, 2026

Version 1.0 — Draft

# Table of Contents

# 1. Project Overview

This Statement of Work defines the scope for a Solar EPC (Engineering, Procurement & Construction) ERP system that digitizes the full project lifecycle — from first customer enquiry through long-term Operations & Maintenance (O&M). The platform connects 8 stages of the solar project journey into one seamless workflow: Lead & Site Survey, Quotation & Proposal, Order & Contract, Engineering & Design, Procurement & Inventory, Installation & Civil Works, Commissioning & Handover, and O&M & AMC.

The system is intended for solar EPC companies that need a single platform to manage sales, design, procurement, field execution, and post-installation service — replacing disconnected spreadsheets, WhatsApp coordination, and manual paperwork.

# 2. Scope of Work — End-to-End Workflow

| Step | Stage | Description |
| --- | --- | --- |
| 1 | Lead & Site Survey | Capture enquiry, assign survey, record site data via mobile app. |
| 2 | Quotation & Proposal | Generate solar quotation with ROI, submit proposal and track client approvals. |
| 3 | Order & Contract | Convert proposal to project, manage contract, collect advance payment. |
| 4 | Engineering & Design | Manage layout designs, structural drawings and single-line diagrams. |
| 5 | Procurement & Inventory | Raise POs, track deliveries, receive GRN and allocate materials to site. |
| 6 | Installation & Civil Works | Assign field tasks, track civil and electrical installation progress per zone. |
| 7 | Commissioning & Handover | Complete commissioning checklist, get sign-offs, submit compliance docs, raise final invoice. |
| 8 | O&M & AMC | Schedule maintenance, track performance, and manage complaints & AMC billing. |

# 3. Module Details

## Stage 1: Lead & Site Survey

Capture enquiry, assign survey, record site data via mobile app.

- Lead capture from web forms, calls, referrals, and field agents

- Lead assignment and status tracking (new, contacted, qualified, lost)

- Mobile app for site survey — roof/land measurements, shadow analysis, photos, GPS tagging

- Site feasibility report generation

## Stage 2: Quotation & Proposal

Generate solar quotation with ROI, submit proposal and track client approvals.

- System-sizing calculator based on survey data and consumption pattern

- Auto-generated quotation with itemized BOM and pricing

- ROI / payback period and savings projection in the proposal

- Proposal e-sharing (PDF/email) and client approval/e-sign tracking

## Stage 3: Order & Contract

Convert proposal to project, manage contract, collect advance payment.

- One-click conversion of approved proposal into a project record

- Contract generation and digital signature workflow

- Advance/milestone payment collection and receipt tracking

- Project kickoff checklist

## Stage 4: Engineering & Design

Manage layout designs, structural drawings and single-line diagrams.

- Layout design upload/versioning (panel layout, structural drawings)

- Single-line diagram (SLD) management

- Design approval workflow (internal + client sign-off)

- Revision history and drawing repository per project

## Stage 5: Procurement & Inventory

Raise POs, track deliveries, receive GRN and allocate materials to site.

- Purchase order (PO) creation against BOM/project requirement

- Vendor management and delivery tracking

- Goods Received Note (GRN) processing

- Warehouse/site-wise inventory allocation and stock ledger

## Stage 6: Installation & Civil Works

Assign field tasks, track civil and electrical installation progress per zone.

- Field task assignment to installation crews

- Zone/phase-wise progress tracking (civil, structural, electrical)

- Daily progress updates and photo evidence from mobile app

- Issue/snag logging and resolution tracking

## Stage 7: Commissioning & Handover

Complete commissioning checklist, get sign-offs, submit compliance docs, raise final invoice.

- Commissioning checklist (electrical testing, safety checks, net-metering)

- Client and authority sign-off capture

- Compliance document submission (utility/DISCOM, subsidy paperwork)

- Final invoice generation and handover documentation

## Stage 8: O&M & AMC

Schedule maintenance, track performance, and manage complaints & AMC billing.

- Preventive maintenance scheduling and technician dispatch

- Plant performance monitoring (generation vs. expected output)

- Complaint/ticket management with SLA tracking

- AMC contract management and recurring billing

# 4. User Roles (Draft — to be confirmed)

- Super Admin — full system access, company/tenant configuration

- Sales / CRM User — leads, quotations, proposals, contracts

- Site Survey Engineer — mobile survey data capture

- Design Engineer — layout, structural drawings, SLDs

- Procurement Officer — POs, vendor management, GRN

- Warehouse / Store Manager — inventory allocation and stock ledger

- Installation Supervisor / Field Technician — task execution, progress updates (mobile)

- Commissioning Engineer — checklists, compliance submission

- O&M / Service Technician — maintenance visits, ticket resolution

- Finance / Accounts — invoicing, payment tracking, AMC billing

- Client Portal User (optional) — proposal approval, progress visibility, ticket raising

# 5. Suggested Technology Stack

- Backend: Laravel (PHP), multi-tenant SaaS architecture with dynamic RBAC

- Frontend: React with TypeScript

- Mobile: cross-platform app (field survey, installation progress, O&M technician workflows) or PWA

- Database: MySQL or PostgreSQL

- File/Drawing Storage: MinIO (S3-compatible object storage) for drawings, photos, documents

- Caching / Queues: Redis

- Infrastructure: Docker containers, deployed via Coolify

- Notifications: Email/SMS/WhatsApp integration for approvals, task assignment, and AMC reminders

# 6. Core Platform Capabilities

- Multi-tenant architecture — supports multiple branches/companies on one platform

- Dynamic role-based access control per module and per stage

- End-to-end project tracking with a single project record flowing through all 8 stages

- Mobile data capture for field-heavy stages (survey, installation, O&M)

- Document repository per project (drawings, contracts, compliance docs, invoices)

- Dashboards and reports across the lead-to-AMC lifecycle

- Audit trail on approvals, payments, and stage transitions

# 7. Non-Functional Requirements

- Role-based access control enforced across every module

- Mobile-responsive / native app support for field roles (survey, installation, O&M)

- Document versioning for drawings and contracts

- Data isolation per tenant (for multi-branch or multi-company use)

- Scalable file storage for high-resolution site photos and drawings

- Audit logging on financial and approval actions

# 8. Suggested Project Phases

| Phase | Scope | Est. Duration |
| --- | --- | --- |
| Phase 1 | Lead & Site Survey + Quotation & Proposal | 3–4 weeks |
| Phase 2 | Order & Contract + Engineering & Design | 3–4 weeks |
| Phase 3 | Procurement & Inventory + Installation & Civil Works | 4–5 weeks |
| Phase 4 | Commissioning & Handover + O&M & AMC | 3–4 weeks |
| Phase 5 | Integration testing, UAT, deployment | 2–3 weeks |

Timeline is indicative and depends on final scope confirmation, integrations required (e.g. DISCOM/net-metering portals, payment gateways, accounting software), and number of user roles/mobile workflows in scope.

# 9. Open Items / Assumptions to Confirm

☐  Is this a single-company system or multi-tenant (multiple EPC branches/franchises) from day one?

☐  Should a client-facing portal be included (proposal approval, progress tracking, ticket raising), or is this internal-only?

☐  Which integrations are required — accounting software (Tally/Zoho), payment gateway, DISCOM/net-metering portals, WhatsApp/SMS gateway?

☐  Is a native mobile app required for field roles, or is a mobile-responsive web app sufficient?

☐  Should AMC billing be recurring/automated (subscription-style), or manually raised per cycle?

☐  Confirm exact user roles and permission boundaries per stage (draft roles above to validate).